Project Proposal: High Tide Ahead — Mapping Flood Risk and Population Exposure in Honolulu

1. Project Overview

This project will assess and visualize flood risk across Honolulu County, Hawaii, by integrating geospatial raster and vector datasets. Using elevation data, hydrological features, and demographic information, the analysis will identify low-lying, high-risk zones and estimate population exposure to potential flooding events. The final product will be an interactive, data-driven visualization presented through a Quarto website.

2. Objectives

- Quantify flood risk based on elevation and proximity to water bodies.

- Estimate population exposure to flood-prone areas.

- Produce clear, interactive spatial visualizations for public communication and policy insight.

3. Data Sources

| Dataset | Type | Source | Description |
| --- | --- | --- | --- |
| Digital Elevation Model (DEM) | Raster | USGS 3DEP / SRTM | Elevation values at ~30m resolution. |
| Hydrology (rivers, coastlines) | Vector | USGS NHD / OpenStreetMap | Stream and coastal boundaries for flood proximity modeling. |
| Census Data | Vector | US Census TIGER/ACS | 2020 Census Block Groups with total population attributes. |

All datasets will be clipped to Honolulu County and reprojected to a consistent CRS (EPSG:3759).

4. Methods

- Data Preprocessing

  - Clip DEM, hydrology, and census polygons to the Honolulu County boundary.

  - Align coordinate reference systems for all spatial data.

- Flood Risk Modeling

  - Classify elevation into risk zones (<2m = High, 2–5m = Moderate, >5m = Low).

  - Buffer rivers and coastlines (100m, 500m, 1km) to estimate hydrological exposure.

  - Combine elevation and proximity layers into a composite flood risk index raster.

- Population Exposure Analysis

  - Perform zonal statistics to summarize flood risk values by census block group.

  - Estimate the share of population within high-risk areas.

- Visualization

  - Create an interactive map (via Folium or Plotly) overlaying flood risk zones and population data.

  - Develop a static map and data dashboard using Panel (optional).

5. Deliverables

- Quarto Website hosted via GitHub Pages including:

  - Methodology, code, and data source documentation.

  - Interactive flood risk map.

  - Static charts and summary findings.

- GitHub Repository with project code, data preprocessing scripts, and documentation.

6. Expected Outcomes

The project will deliver a geospatially rigorous and visually accessible assessment of Honolulu’s flood vulnerability. The results will identify neighborhoods with the highest population exposure to flood-prone zones—informing urban resilience planning and environmental risk communication.

7. Tools and Libraries

Python, geopandas, rasterio, rasterstats, shapely, pandas, folium, matplotlib, panel, quarto.

Excellent choice. Honolulu is a perfect study area — coastal, dense, well-mapped, and has rich open datasets for elevation, hydrology, and population. Let’s outline a precise, end-to-end plan so you can move efficiently and hit both project requirements.

🌊 Project Title (suggestion)

“High Tide Ahead: Mapping Flood Risk and Population Exposure in Honolulu”

🎯 Objectives

Quantify and visualize which areas of Honolulu are most exposed to potential flooding based on elevation, proximity to water bodies, and population distribution.

✅ Meets Class Requirements

| Requirement | How You’ll Satisfy It |
| --- | --- |
| Use raster data | NASA/USGS DEM raster (elevation) analyzed with rasterio / rasterstats |
| Complex geospatial analysis | Spatial joins between DEM, river/coastal shapefiles, and population polygons (census tracts or blocks) |

Optionally, you could add a Panel dashboard or interactive folium map for bonus credit.

🧱 Project Workflow

Step 1 — Data Acquisition

Datasets (all open-access):

- Elevation (Raster):

  - Source: USGS 3DEP / SRTM DEM 30m

  - Dataset: SRTM 1 Arc-Second Global (or 1/3 Arc-Second if available)

  - Area: Honolulu County, Hawaii

- Hydrology (Vector):

  - Source: OpenStreetMap or USGS National Hydrography Dataset (NHD)

  - Features: Rivers, streams, coastline polygons

- Population (Vector):

  - Source: US Census Bureau TIGER/ACS Data

  - Use 2020 Census Block Groups for Honolulu County

  - Attribute: B01003_001E (Total Population) from ACS 5-Year Estimates

Step 2 — Data Preprocessing

Libraries: geopandas, rasterio, rasterstats, shapely, pandas

- Reproject all datasets to a common CRS (e.g., EPSG:4326 or a local UTM zone for Hawaii, such as EPSG: 3759).

- Clip all layers to the Honolulu County boundary.

- For the DEM:

- import rasterio

- from rasterio.mask import mask

- with rasterio.open('dem.tif') as src:

- out_image, out_transform = mask(src, honolulu_boundary.geometry, crop=True)

- Save the clipped raster for analysis.

Step 3 — Flood Risk Modeling

Concept:
Estimate risk based on low elevation and proximity to water.

- Elevation Component:

  - Classify DEM values into elevation bands:

  - import numpy as np

  - risk = np.where(dem_array < 2, 3, np.where(dem_array < 5, 2, 1))

(e.g., <2m = High risk, 2–5m = Moderate, >5m = Low)

- Proximity Component:

  - Buffer coastline and river shapefiles by distance (e.g., 100m, 500m, 1km).

  - Assign risk levels based on distance bands.

- Combine Factors:

  - Overlay rasterized elevation risk and buffered proximity zones to generate a composite flood risk index.

Step 4 — Population Exposure Analysis

- Use rasterstats.zonal_stats() to calculate mean flood risk per census block group.

- from rasterstats import zonal_stats

- stats = zonal_stats(blocks, 'flood_risk.tif', stats=['mean'])

- Merge the resulting stats with the population data.

- Compute estimated population exposed:

- blocks['pop_exposed'] = blocks['B01003_001E'] * (blocks['mean'] / 3)

Step 5 — Visualization

Tools: folium, plotly, or panel

- Interactive Map (Folium):

  - Overlay base map with:

    - Flood risk raster (semi-transparent)

    - Census polygons colored by population exposure

    - River and coastline layers

- Static Maps (Matplotlib):

  - Elevation map

  - Flood risk classification map

  - Population exposure choropleth

- Interactive Dashboard (Optional):

  - Use Panel or Plotly Dash to toggle between different risk thresholds or overlay combinations.

Step 6 — Quarto Website Structure

/project/

├── index.qmd         → Overview, motivation, summary

├── data.qmd          → Data sources and preprocessing

├── analysis.qmd      → Methodology, raster processing, and code

├── results.qmd       → Maps, visualizations, and findings

├── references.qmd    → Data citations

On your homepage, embed one folium or plotly map (interactive), plus a clean static visualization showing population exposure.

Step 7 — Interpretation

Key outputs:

- Map 1: Flood risk zones (low, medium, high)

- Map 2: Population density + risk overlay

- Chart: % of Honolulu population living in each risk category

- Insight: Identify which neighborhoods (e.g., Waikiki, Downtown, Kalihi) face highest exposure

Possible conclusion hook:

“Despite its elevation diversity, Honolulu’s densely populated coastal plains — particularly Waikiki and Ala Moana — exhibit disproportionately high flood risk under sea-level rise scenarios.”

Optional Stretch Goal

- Use NOAA’s Sea Level Rise Viewer or Climate Central CoastalDEM raster data to simulate 1m or 2m rise scenarios.

- Integrate into your existing risk analysis with a slider widget (if using Panel).

Would you like me to draft a Python script outline (with library imports, code block structure, and placeholder variables) so you can start coding your workflow right away?